PRODUCT REQUIREMENTS DOCUMENT

FL3 Pump & Dump Detection System

Market-Wide Options Flow Analysis

Version 1.3

January 28, 2026

FlowRider Project

# Document Control

| Field | Value |
| --- | --- |
| Document Title | FL3 Pump & Dump Detection System PRD |
| Version | 1.3 |
| Status | Draft |
| Author | FlowRider Development Team |
| Last Updated | January 28, 2026 |

## Revision History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 2026-01-28 | Development Team | Initial PRD creation |
| 1.1 | 2026-01-28 | Development Team | Added V1/V2 architecture, DB cleanup, TA pipeline |
| 1.2 | 2026-01-28 | Development Team | Added GCP project setup, V1 compatibility validation |
| 1.3 | 2026-01-28 | Development Team | Fixed V1 jobs scope, corrected TA storage estimates |

# 1. Executive Summary

This document outlines the requirements for building a market-wide pump-and-dump detection system within the FL3 (FlowRider) platform. The system will leverage real-time options flow data via Polygon websocket firehose to detect unusual options activity (UOA) across the entire listed options universe, calculate gamma exposure (GEX) metrics, and identify phase transitions in potential P&D cycles.

## 1.1 Problem Statement

Current systems are limited to a pre-selected universe of ~400-600 tracked symbols, missing emerging opportunities in the broader market. Additionally, existing infrastructure lacks the gamma/delta exposure calculations and second-order Greeks (Vanna, Charm) necessary to detect acceleration and reversal phases in momentum cycles. The TA pipeline was intentionally disabled due to lack of benefit in the current architecture.

## 1.2 Proposed Solution

- Create FL3_V2 as a new GCP project, coexisting with FL3_V1 until validated

- Share the existing GCP PostgreSQL database to preserve ORATS data and reduce costs

- Validate V1 compatibility before any destructive database changes

- Clean up legacy tables (~40 GB) only after V1 dependencies are confirmed

- Subscribe to Polygon firehose (T.*) to receive ALL options trades market-wide

- Process trades in-memory with rolling window aggregation by underlying

- Detect anomalies using ORATS-derived baselines with time-of-day multipliers

- On trigger, fetch Polygon snapshot and calculate GEX/DEX/Vanna/Charm

- Store 30-minute bucket aggregates for baseline refinement over time

- Re-enable TA pipeline with permanent tracking (never drop symbols)

- Build phase detection scoring for Setup, Acceleration, and Reversal phases

# 2. System Architecture

## 2.1 FL3_V1 / FL3_V2 Coexistence

Both versions will coexist until V2 is validated and proven superior. They share the same PostgreSQL database but use separate table namespaces and separate GCP projects for compute resources.

| Component | FL3_V1 (Legacy) | FL3_V2 (New) |
| --- | --- | --- |
| GCP Project | spartan-buckeye-474319-q8 | fl3-v2-[region] (new) |
| Database | Shared PostgreSQL (fr3-pg) | Shared PostgreSQL (fr3-pg) |
| ORATS Ingest | Active (KEEP RUNNING) | Uses shared orats_daily |
| Price Ingest | Active (KEEP RUNNING) | Uses shared spot_prices |
| UOA Detection | Disable before cleanup | Market-wide firehose |
| Wave Engine | Disable before cleanup | Replaced by phase detection |
| Greeks Pipeline | Broken (non-functional) | On-demand snapshots |
| TA Pipeline | Disabled (intentional) | Enabled, permanent tracking |
| Storage | Raw trades (33 GB) | Aggregates only (~500 MB/mo) |

## 2.2 GCP Project Setup Requirements

The new FL3_V2 GCP project requires the following configuration:

Required GCP APIs:

- Cloud Run API — Container deployment

- Cloud SQL Admin API — Database connectivity

- Secret Manager API — Credentials storage

- Cloud Scheduler API — Cron jobs

- Cloud Logging API — Centralized logging

- Cloud Monitoring API — Metrics and alerts

- Artifact Registry API — Container images

- Cloud Build API — CI/CD pipelines

Service Accounts Required:

| Service Account | Purpose | Roles Required |
| --- | --- | --- |
| fl3-v2-cloudrun@ | Cloud Run services | Cloud Run Invoker, Cloud SQL Client, Secret Accessor |
| fl3-v2-scheduler@ | Scheduled jobs | Cloud Run Invoker, Cloud Scheduler Admin |
| fl3-v2-deployer@ | CI/CD deployment | Cloud Run Admin, Artifact Registry Writer |

Secrets to Configure:

| Secret Name | Content | Source |
| --- | --- | --- |
| DATABASE_URL | PostgreSQL connection string | Copy from V1 |
| POLYGON_API_KEY | Polygon.io API key | Copy from V1 |
| ALPACA_API_KEY | Alpaca API key | Copy from V1 |
| ALPACA_SECRET_KEY | Alpaca secret key | Copy from V1 |
| ORATS_API_KEY | ORATS API key (if applicable) | Copy from V1 |

## 2.3 V1 Compatibility Validation

Before making any database changes, we must validate that V1 will not be broken. This section outlines the validation process.

V1 Component Inventory:

| Component | Status | DB Dependencies | Action Required |
| --- | --- | --- | --- |
| orats_ingest | ACTIVE | orats_daily, orats_daily_returns | KEEP RUNNING - shared data |
| price_ingest | ACTIVE | spot_prices | KEEP RUNNING - shared data |
| wave_engine | Active | wave_instances, tracked_tickers, option_trades | DISABLE before cleanup |
| uoa_detector | Active | uoa_hits, uoa_hit_components, option_trades | DISABLE before cleanup |
| ta_refresh | Disabled | ta_snapshots_latest, ta_snapshots_daily | Already disabled, V2 replaces |
| greeks_fetch | Broken | option_greeks_latest, option_contracts | Non-functional, safe to drop deps |

Tables: Drop vs Keep Decision Matrix:

| Table | Size | V1 Uses? | V2 Uses? | Decision |
| --- | --- | --- | --- | --- |
| option_trades_* | 33 GB | Yes (disabled) | No | DROP after V1 confirmation |
| uoa_hit_components | 7.5 GB | Yes (disabled) | No | DROP after V1 confirmation |
| option_greeks_latest | 662 MB | Yes (broken) | No | DROP after V1 confirmation |
| option_oi_daily | 420 MB | Yes (disabled) | No | DROP after V1 confirmation |
| option_contracts | ~100 MB | Yes (reference) | No | DROP after V1 confirmation |
| orats_daily | 5.9 GB | Yes (active) | Yes | KEEP - shared |
| orats_daily_returns | 421 MB | Yes (active) | Yes | KEEP - shared |
| spot_prices | ~10 MB | Yes (active) | Yes | KEEP - shared |
| tracked_tickers | ~1 MB | Yes (disabled) | No | KEEP - V1 reference |
| ta_snapshots_* | ~5 MB | Yes (disabled) | No | KEEP - V1 reference |
| wave_instances | ~500 KB | Yes (disabled) | No | KEEP - V1 reference |
| uoa_hits | 339 MB | Yes (disabled) | No | KEEP - historical analysis |

Validation Checklist (Must Complete Before DROP):

- Confirm orats_ingest and price_ingest are running and will remain unaffected

- Disable wave_engine and uoa_detector Cloud Run services/jobs

- Disable any Cloud Scheduler jobs that depend on tables to be dropped

- Review V1 codebase for any hidden dependencies on legacy tables

- Create backup of tables to be dropped (pg_dump to Cloud Storage)

- Test that orats_ingest still works after V2 tables are created

- Test that price_ingest still works after V2 tables are created

- Document rollback procedure in case of unexpected issues

## 2.4 Shared Database Schema

The PostgreSQL database will contain three categories of tables:

Shared Tables (Both V1 and V2 use):

- orats_daily — Primary baseline source (2.9M rows, 5.9 GB)

- orats_daily_returns — Outcome labeling for backtests

- spot_prices — Underlying prices from Alpaca

Legacy Tables (V1 only, candidates for cleanup):

- option_trades_* — Raw trades, 33 GB, only 383 symbols

- uoa_hit_components — 45M rows, 7.5 GB, tied to old UOA logic

- option_greeks_latest — Stale, will be replaced by snapshots

- option_oi_daily — Only 383 symbols, limited utility

New Tables (V2 only — use _v2 suffix to avoid conflicts):

- intraday_baselines_30m — Time-of-day calibration

- uoa_triggers_v2 — Triggered events with full context

- gex_metrics_snapshot — GEX/DEX on trigger

- pd_phase_signals — Phase transitions

- tracked_tickers_v2 — Permanent tracking list

- ta_snapshots_v2 — TA data with 5-min refresh

## 2.5 Database Cleanup Plan

Current database size is 54 GB. After cleanup, target size is 10-12 GB. Cleanup is performed ONLY after V1 validation is complete.

| Table | Current Size | Rows | Action | Prerequisite |
| --- | --- | --- | --- | --- |
| option_trades_* | 33 GB | 176M | DROP | V1 validation complete |
| uoa_hit_components | 7.5 GB | 45M | DROP | V1 validation complete |
| option_greeks_latest | 662 MB | 733K | DROP | V1 validation complete |
| option_oi_daily | 420 MB | 932K | DROP | V1 validation complete |
| option_contracts | ~100 MB | 69K | DROP | V1 validation complete |
| orats_daily | 5.9 GB | 2.9M | KEEP | — |
| orats_daily_returns | 421 MB | 2.9M | KEEP | — |
| articles | 1.9 GB | 579K | REVIEW | Determine if needed |
| catalyst_calendar | 1.3 GB | 420K | REVIEW | Determine if needed |

Estimated Space Recovery: ~42 GB

# 3. Goals and Non-Goals

## 3.1 Goals

- Expand detection coverage from ~600 to ~5,600 optionable symbols

- Implement real-time GEX/DEX tracking for triggered symbols

- Add Vanna and Charm calculations for reversal detection

- Build adaptive baselines that improve over 30+ days of data collection

- Re-enable TA pipeline with permanent symbol tracking

- Reduce database footprint from 54 GB to ~12 GB

- Maintain V1 in working state until V2 is validated

- Stay within Polygon and Alpaca API rate limits

## 3.2 Non-Goals

- Storing all raw trades (50M+/day) — only aggregates and triggered events

- Minute-level baselines for all symbols (would require 2M rows/day)

- Real-time order execution or trading automation

- OTC/microcap stock detection (focus is NYSE/NASDAQ listed)

- Maintaining backward compatibility with V1 pipelines long-term

# 4. Data Flow Architecture

## 4.1 Firehose Pipeline

The system processes data through the following pipeline:

- Polygon Websocket Firehose (T.*) — All options trades (~1,500/sec average)

- OCC Symbol Parser — Extract underlying, expiry, strike, right

- Rolling Window Aggregator — 60-second windows per underlying (in-memory)

- UOA Detector — Compare against time-adjusted baselines

- Trigger Handler — Fetch snapshot, calculate GEX, store event

- Bucket Aggregator — Store 30-min summaries for active symbols

## 4.2 TA Pipeline (Re-enabled)

Technical analysis data is required for phase detection. The TA pipeline will be re-enabled with the following changes:

| Aspect | V1 Behavior | V2 Behavior |
| --- | --- | --- |
| Tracking | Drop symbols when signal fades | Track forever once triggered |
| Refresh Rate | 5-min intervals | 5-min intervals (unchanged) |
| API Usage | 1 call per symbol | Batched: 50-100 symbols per call |
| Expected Symbols | ~100 (fluctuating) | ~1,000-2,000 (accumulating) |
| Rows/Day | ~100 | ~78,000 (78 intervals x 1K symbols) |
| Storage/Year | ~10 MB | ~2.8 GB |

TA Signals Used in Phase Detection:

| Phase | TA Signal | Purpose |
| --- | --- | --- |
| Phase 2 (Acceleration) | Price > 3x ATR | Confirm abnormal price action |
| Phase 2 (Acceleration) | VWAP deviation | Confirm momentum |
| Phase 2 (Acceleration) | RSI > 70 | Overbought detection |
| Phase 3 (Reversal) | RSI divergence | Detect exhaustion |
| Phase 3 (Reversal) | Volume climax | Detect climax selling |

## 4.3 Baseline Strategy

The system uses a hybrid baseline approach that improves over time:

| Day | Baseline Source | Accuracy |
| --- | --- | --- |
| Day 1-30 | ORATS daily / 390 x time multiplier | Low-Medium |
| Day 30+ | 30-min bucket history (rolling 20 days) | Medium-High |
| Ongoing | Hybrid: bucket history preferred, ORATS fallback | High |

# 5. API Constraints & Budget

## 5.1 Polygon API

| Plan | Rate Limit | Cost | Our Usage |
| --- | --- | --- | --- |
| Starter | Varies by endpoint | $199/mo | Current plan |
| Daily Limit | 50,000 calls/day | — | ~400 calls/day expected |

## 5.2 Alpaca API

| Plan | Rate Limit | Cost | Our Usage |
| --- | --- | --- | --- |
| Free | 200 req/min | $0 | Sufficient with batching |
| Unlimited | 1,000 req/min | $9/mo | Optional upgrade |
| Algo Trader Plus | 10,000 req/min | $99/mo | Not needed |

Alpaca TA Pipeline Budget (1,000 tracked symbols):

- Batch size: 50-100 symbols per request

- Calls per refresh: 10-20 calls

- Refresh interval: 5 minutes

- Calls per minute: ~4 calls/min (well under 200 limit)

## 5.3 Storage Estimates

| Data Type | Rows/Day | 30-Day Total | Purpose |
| --- | --- | --- | --- |
| intraday_baselines_30m | ~13,000 | ~400,000 | Time-of-day calibration |
| uoa_triggers_v2 | 50-500 | ~15,000 | Triggered events with context |
| gex_metrics_snapshot | 50-500 | ~15,000 | GEX/DEX on trigger |
| pd_phase_signals | 10-100 | ~3,000 | Phase transitions |
| ta_snapshots_v2 | ~78,000 | ~2,340,000 | TA for tracked symbols (5-min intervals) |

TA Storage Calculation (5-minute intervals):

- Trading day: 390 minutes = 78 snapshots per symbol

- 1,000 symbols x 78 snapshots = 78,000 rows/day

- Monthly: ~2.34M rows (~230 MB)

- Annual: ~28M rows (~2.8 GB)

# 6. Technical Requirements

## 6.1 Performance Requirements

- Process 1,500-10,000 trades/second without backpressure

- Trigger detection latency < 100ms from threshold breach

- Snapshot fetch + GEX calculation < 5 seconds

- Memory usage < 2GB for rolling aggregators

- Stable websocket connection with automatic reconnection

- TA refresh completes within 60 seconds for 1,000 symbols

## 6.2 Database Schema (New Tables)

intraday_baselines_30m

| Column | Type | Description |
| --- | --- | --- |
| symbol | TEXT NOT NULL | Stock ticker symbol |
| trade_date | DATE NOT NULL | Trading date |
| bucket_start | TIME NOT NULL | Bucket start (09:30, 10:00, etc.) |
| prints | INTEGER NOT NULL | Number of trades in bucket |
| notional | NUMERIC NOT NULL | Total notional value |
| contracts_unique | INTEGER | Unique contracts traded |

gex_metrics_snapshot

| Column | Type | Description |
| --- | --- | --- |
| symbol | TEXT NOT NULL | Stock ticker symbol |
| snapshot_ts | TIMESTAMPTZ NOT NULL | Snapshot timestamp |
| spot_price | NUMERIC | Underlying price |
| net_gex | NUMERIC | Net gamma exposure |
| net_dex | NUMERIC | Net delta exposure |
| call_wall_strike | NUMERIC | Max call OI strike |
| put_wall_strike | NUMERIC | Max put OI strike |
| gamma_flip_level | NUMERIC | Price where GEX = 0 |
| net_vex | NUMERIC | Vanna exposure |
| net_charm | NUMERIC | Charm exposure |

tracked_tickers_v2

| Column | Type | Description |
| --- | --- | --- |
| symbol | TEXT PRIMARY KEY | Stock ticker symbol |
| first_trigger_ts | TIMESTAMPTZ | When first UOA triggered |
| trigger_count | INTEGER | Total UOA triggers |
| last_trigger_ts | TIMESTAMPTZ | Most recent trigger |
| ta_enabled | BOOLEAN DEFAULT TRUE | TA tracking active |
| created_at | TIMESTAMPTZ | Record creation |

# 7. Implementation Phases

## 7.0 Phase 0: Infrastructure Setup

Objective: Create V2 GCP project, validate V1 compatibility, perform database cleanup.

Estimated Effort: 20-30 hours

0.1 GCP Project Creation

| Task | Description | Deliverable |
| --- | --- | --- |
| 0.1.1 | Create new GCP project (fl3-v2-[region]) | Project ID documented |
| 0.1.2 | Enable required APIs (Cloud Run, SQL, Secrets, etc.) | APIs enabled confirmation |
| 0.1.3 | Create service accounts with appropriate roles | Service account emails |
| 0.1.4 | Configure Cloud SQL connection to existing fr3-pg | Connection string tested |
| 0.1.5 | Copy secrets from V1 project to V2 Secret Manager | Secrets accessible |
| 0.1.6 | Set up Artifact Registry for container images | Registry URL documented |
| 0.1.7 | Configure Cloud Logging and Monitoring | Dashboards accessible |
| 0.1.8 | Set up billing alerts | Alerts configured |

Effort: 4-6 hours

0.2 V1 Compatibility Validation

| Task | Description | Deliverable |
| --- | --- | --- |
| 0.2.1 | Inventory all V1 Cloud Run services and their status | Service status document |
| 0.2.2 | Inventory all V1 Cloud Scheduler jobs | Job status document |
| 0.2.3 | Confirm orats_ingest and price_ingest have no dependencies on tables to drop | Dependency confirmation |
| 0.2.4 | Identify and disable wave_engine, uoa_detector services | Services disabled |
| 0.2.5 | Map remaining V1 code dependencies to database tables | Dependency matrix |
| 0.2.6 | Finalize tables safe to drop vs must keep | Drop/Keep list finalized |
| 0.2.7 | Test orats_ingest in isolation after disabling other services | Ingest test results |
| 0.2.8 | Document V1 rollback procedure | Rollback runbook |

Effort: 5-7 hours

0.3 Database Backup & Cleanup

| Task | Description | Deliverable |
| --- | --- | --- |
| 0.3.1 | Create pg_dump backup of tables to be dropped | Backup files in Cloud Storage |
| 0.3.2 | Verify backup integrity (test restore to temp DB) | Restore test passed |
| 0.3.3 | Execute DROP statements for legacy tables | Tables dropped, space recovered |
| 0.3.4 | Run VACUUM FULL to reclaim disk space | DB size reduced to ~12 GB |
| 0.3.5 | Verify shared tables (orats_daily, etc.) intact | Data integrity confirmed |

Effort: 3-4 hours

0.4 Core Validation Tests

| Task | Description | Deliverable |
| --- | --- | --- |
| 0.4.1 | Polygon Firehose feasibility test (30 min) | test_firehose_feasibility.py + report |
| 0.4.2 | Baseline calculation validation vs ORATS | baseline_validation.py + report |
| 0.4.3 | Time multiplier calibration | config/time_multipliers.json |
| 0.4.4 | TA pipeline assessment (current state) | TA assessment document |

Effort: 9-14 hours

Phase 0 Success Criteria:

- V2 GCP project fully configured with DB connectivity

- orats_ingest and price_ingest confirmed running and unaffected

- wave_engine and uoa_detector disabled

- Database reduced to ~12 GB with backups secured

- Firehose connection stable for 30+ minutes

- Baseline correlation > 0.6 validated

## 7.1 Phase 1: Database Schema

Objective: Create required V2 database tables and indexes.

Estimated Effort: 5-10 hours

| Step | Description | Deliverable | Effort |
| --- | --- | --- | --- |
| 1.1 | Create Intraday Baselines Table | intraday_baselines_30m.sql | 1-2 hrs |
| 1.2 | Create GEX Metrics Table | gex_metrics_snapshot.sql | 1-2 hrs |
| 1.3 | Create UOA Triggers Table | uoa_triggers_v2.sql | 1-2 hrs |
| 1.4 | Create Phase Signals Table | pd_phase_signals.sql | 1-2 hrs |
| 1.5 | Create Tracked Tickers V2 Table | tracked_tickers_v2.sql | 0.5-1 hr |
| 1.6 | Create TA Snapshots V2 Table | ta_snapshots_v2.sql | 0.5-1 hr |

## 7.2 Phase 2: Core Components

Objective: Build reusable components for parsing, baselines, and calculations.

Estimated Effort: 16-23 hours

| Step | Description | Deliverable | Effort |
| --- | --- | --- | --- |
| 2.1 | OCC Symbol Parser | utils/occ_parser.py | 2-3 hrs |
| 2.2 | Baseline Manager | analysis/baseline_manager.py | 4-6 hrs |
| 2.3 | Greeks Calculator (BS) | analysis/greeks_calculator.py | 3-4 hrs |
| 2.4 | GEX/DEX Aggregator | analysis/gex_aggregator.py | 4-6 hrs |
| 2.5 | Polygon Snapshot Fetcher | adapters/polygon_snapshot.py | 3-4 hrs |

## 7.3 Phase 3: Firehose Pipeline

Objective: Build the real-time processing pipeline for market-wide detection.

Estimated Effort: 22-32 hours

| Step | Description | Deliverable | Effort |
| --- | --- | --- | --- |
| 3.1 | Firehose Websocket Client | firehose/client.py | 4-6 hrs |
| 3.2 | Rolling Window Aggregator | firehose/aggregator.py | 4-6 hrs |
| 3.3 | UOA Detector V2 | uoa/detector_v2.py | 3-4 hrs |
| 3.4 | Trigger Handler | uoa/trigger_handler.py | 4-6 hrs |
| 3.5 | Bucket Aggregator | firehose/bucket_aggregator.py | 3-4 hrs |
| 3.6 | Firehose Orchestrator | firehose_main.py | 4-6 hrs |

## 7.4 Phase 4: TA Pipeline Re-enablement

Objective: Re-enable TA pipeline with permanent tracking and batched API calls.

Estimated Effort: 8-12 hours

| Step | Description | Deliverable | Effort |
| --- | --- | --- | --- |
| 4.1 | Tracked Tickers V2 Manager | tracking/ticker_manager_v2.py | 2-3 hrs |
| 4.2 | Alpaca Batched Bars Fetcher | adapters/alpaca_bars_batch.py | 2-3 hrs |
| 4.3 | TA Calculator (RSI, ATR, VWAP) | analysis/ta_calculator.py | 2-3 hrs |
| 4.4 | TA Pipeline Orchestrator | ta_pipeline_v2.py | 2-3 hrs |

Key Changes from V1:

- Never remove symbols from tracking (accumulate forever)

- Batch 50-100 symbols per Alpaca API call

- Auto-add symbols on first UOA trigger

## 7.5 Phase 5: Phase Detection Logic

Objective: Implement P&D phase detection algorithms.

Estimated Effort: 13-18 hours

| Step | Description | Deliverable | Effort |
| --- | --- | --- | --- |
| 5.1 | Phase 1 (Setup) Detector | phase_detectors/setup.py | 3-4 hrs |
| 5.2 | Phase 2 (Acceleration) Detector | phase_detectors/acceleration.py | 3-4 hrs |
| 5.3 | Phase 3 (Reversal) Detector | phase_detectors/reversal.py | 4-6 hrs |
| 5.4 | Phase Scoring Engine | analysis/phase_scorer.py | 3-4 hrs |

## 7.6 Phase 6: Backtesting & Validation

Objective: Measure and improve system accuracy.

Estimated Effort: 12-17 hours

| Step | Description | Deliverable | Effort |
| --- | --- | --- | --- |
| 6.1 | Outcome Labeler | scripts/label_outcomes.py | 2-3 hrs |
| 6.2 | Baseline Performance Report | analysis/baseline_performance.py | 3-4 hrs |
| 6.3 | Phase Detection Accuracy Report | analysis/phase_accuracy.py | 3-4 hrs |
| 6.4 | Threshold Tuner | scripts/tune_thresholds.py | 4-6 hrs |

## 7.7 Phase 7: Deployment & Monitoring

Objective: Deploy to production and establish monitoring.

Estimated Effort: 10-15 hours

| Step | Description | Deliverable | Effort |
| --- | --- | --- | --- |
| 7.1 | Firehose Service (Cloud Run) | Dockerfile + deploy scripts | 4-6 hrs |
| 7.2 | TA Pipeline Service (Cloud Run) | Dockerfile + deploy scripts | 2-3 hrs |
| 7.3 | Monitoring Dashboard | Cloud Monitoring config | 2-3 hrs |
| 7.4 | Daily Baseline Refresh Job | scripts/refresh_baselines.py | 2-3 hrs |

# 8. Checkpoints & Go/No-Go Gates

Critical decision points to validate approach before proceeding:

| Checkpoint | After Step | Decision Criteria | Action if Failed |
| --- | --- | --- | --- |
| CP0a | 0.1 | V2 GCP project operational | Debug GCP setup before continuing |
| CP0b | 0.2 | V1 dependencies fully mapped | Do not proceed to DB cleanup |
| CP0c | 0.3 | DB cleanup successful, V1 unaffected | Restore from backup, reassess |
| CP1 | 0.4.2 | Baseline correlation > 0.4 | Reconsider baseline approach |
| CP2 | 0.4.3 | Time multipliers improve accuracy | Accept higher noise, proceed |
| CP3 | 3.3 | UOA triggers < 1000/day | Tighten thresholds |
| CP4 | 4.4 | TA pipeline stable at 1000 symbols | Optimize batching/caching |
| CP5 | 6.1 | Triggers have signal vs random | Revisit detection logic |

# 9. Timeline & Resource Summary

## 9.1 Effort Summary

| Phase | Steps | Effort Range |
| --- | --- | --- |
| Phase 0: Infrastructure Setup | 0.1 - 0.4 | 22-33 hours |
| Phase 1: Database Schema | 1.1 - 1.6 | 5-10 hours |
| Phase 2: Core Components | 2.1 - 2.5 | 16-23 hours |
| Phase 3: Firehose Pipeline | 3.1 - 3.6 | 22-32 hours |
| Phase 4: TA Pipeline | 4.1 - 4.4 | 8-12 hours |
| Phase 5: Phase Detection | 5.1 - 5.4 | 13-18 hours |
| Phase 6: Backtesting | 6.1 - 6.4 | 12-17 hours |
| Phase 7: Deployment | 7.1 - 7.4 | 10-15 hours |
| TOTAL | 37 steps | 108-160 hours |

## 9.2 Recommended Schedule

| Week | Phase | Focus |
| --- | --- | --- |
| Week 1 | Phase 0 (0.1-0.2) | GCP setup, V1 validation |
| Week 2 | Phase 0 (0.3-0.4) | DB cleanup, firehose validation |
| Week 3 | Phase 1 + 2 | Schema + core components |
| Week 4 | Phase 3 | Firehose pipeline |
| Week 5 | Phase 4 | TA pipeline re-enablement |
| Week 6 | Phase 5 | Phase detection logic |
| Week 7 | Phase 6 + 7 | Validation + deployment |

# 10. Risks & Mitigations

| Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- |
| orats_ingest breaks after cleanup | Critical | Low | Test ingest before/after cleanup, no shared deps |
| price_ingest breaks after cleanup | Critical | Low | Test ingest before/after cleanup, no shared deps |
| Forgot to disable a V1 job | High | Medium | Full job inventory, disable checklist |
| GCP project misconfiguration | Medium | Medium | Follow GCP setup checklist, test each component |
| Firehose throughput exceeds capacity | High | Low | Test at 10K/sec; optimize or filter |
| ORATS baselines too inaccurate | High | Medium | Accept 30-day warmup; tune multipliers |
| Too many false positives | Medium | Medium | Tune thresholds; add cooldowns |
| Polygon rate limits hit | Medium | Low | Event-driven fetching; batch requests |
| Alpaca rate limits hit | Medium | Low | Batch 50-100 symbols per call |
| V1/V2 table name conflicts | Medium | Low | Use _v2 suffix for all new tables |

# 11. Appendix

## 11.1 GCP Project Setup Commands

# Create project

gcloud projects create fl3-v2-prod --name="FL3 V2 Production"

# Enable APIs

gcloud services enable run.googleapis.com \

sqladmin.googleapis.com secretmanager.googleapis.com \

cloudscheduler.googleapis.com logging.googleapis.com \

monitoring.googleapis.com artifactregistry.googleapis.com

# Create service account

gcloud iam service-accounts create fl3-v2-cloudrun \

--display-name="FL3 V2 Cloud Run"

# Grant roles

gcloud projects add-iam-policy-binding fl3-v2-prod \

--member="serviceAccount:fl3-v2-cloudrun@fl3-v2-prod.iam" \

--role="roles/cloudsql.client"

# Create Artifact Registry

gcloud artifacts repositories create fl3-v2-images \

--repository-format=docker --location=us-west1

## 11.2 Database Cleanup SQL

Execute only after V1 validation and backup are confirmed:

-- Drop legacy option trades (~33 GB)

DROP TABLE IF EXISTS option_trades_2025_09;

DROP TABLE IF EXISTS option_trades_2025_10;

DROP TABLE IF EXISTS option_trades_2025_11;

DROP TABLE IF EXISTS option_trades_2025_12;

DROP TABLE IF EXISTS option_trades_default;

-- Drop legacy UOA components (~7.5 GB)

DROP TABLE IF EXISTS uoa_hit_components;

-- Drop stale reference tables (~1.2 GB)

DROP TABLE IF EXISTS option_greeks_latest;

DROP TABLE IF EXISTS option_oi_daily;

DROP TABLE IF EXISTS option_contracts;

-- Reclaim disk space

VACUUM FULL;

## 11.3 V1 Rollback Procedure

If V1 breaks after DB changes:

- Stop all V2 services immediately

- Identify which dropped table is causing the issue

- Restore specific table from Cloud Storage backup:

gsutil cp gs://fl3-backups/[table].sql.gz .

gunzip [table].sql.gz

psql $DATABASE_URL < [table].sql

- Verify V1 functionality restored

- Update dependency matrix before retrying cleanup

## 11.4 Key Formulas

Black-Scholes Components:

d1 = [ln(S/K) + (r - q + σ²/2)T] / (σ√T)

d2 = d1 - σ√T

Greeks:

Delta (call) = e^(-qT) × N(d1)

Gamma = e^(-qT) × n(d1) / (S × σ × √T)

Vanna = -e^(-qT) × n(d1) × (d2/σ)

Charm = -e^(-qT) × n(d1) × [q + (d2×σ)/(2T√T)]

Exposure Calculations:

GEX per contract = Γ × OI × 100 × S² × 0.01

Net GEX = Σ[GEX_Call(K)] - Σ[GEX_Put(K)]

Net DEX = Σ[Δ_call × CallOI × 100] - Σ[|Δ_put| × PutOI × 100]

## 11.5 Glossary

| Term | Definition |
| --- | --- |
| GEX | Gamma Exposure - dollar value of gamma across all contracts |
| DEX | Delta Exposure - dollar value of delta hedging required |
| Vanna | Sensitivity of delta to changes in implied volatility |
| Charm | Rate of delta decay over time (delta theta) |
| UOA | Unusual Options Activity - volume exceeding baseline thresholds |
| Gamma Flip | Price level where net GEX transitions positive to negative |
| Call Wall | Strike with maximum call open interest (price magnet) |
| Put Wall | Strike with maximum put open interest (support level) |
| FL3_V1 | Legacy FlowRider system (being deprecated) |
| FL3_V2 | New FlowRider system (this document) |